## Slide 1: Initiative Charter – (Wasted Truck Roll Reduction )
Initiative Sponsor | Vinit Dhall | Initiative Lead | Devashish Poudel | Process Owner | John Thomas | Project Team | 
Background | nbn™ is an Australian government entity providing Telecom infrastructure for Telecom operators across Australia. Access seekers place orders through different portals where it has been observed that access seekers are placing duplicate orders and there are no checks in place to avoid this. This has resulted in wasted truck rolls and unnecessary workload for the tier 1 HFC Activations as technicians raise a callback just to cancel the orders.
Initiative Description | This initiative will help in reducing the number of technician callbacks and unnecessary truck rolls thereby increasing completion percentage and the overall completion numbers.
Initiative Goal | Reduce the number of technician call backs and wasted truck rolls.
Business Benefits | Improving order completion percentage and overall completion numbers.
In Scope | HFC activations team
Out of Scope | Other teams apart from the HFC Activations team
Measure | Baseline | Target
Reducing pushbacks from End User. | All orders cancelled between November 2018 and Apr 2019. | Proactively cancel orders/work orders before truck rolls are sent out where multiple orders are placed.
Initiative Agreement Signoff | Initiative Sponsor | Initiative Sponsor signature | Vinit Dhall & Sriteja Bongu | Date Agreed | 
 | Initiative Lead | Initiative Lead signature | Devashish Poudel | Date Agreed | 
 | Process Owner | Initiative Owner signature | John Thomas & Abhishek Mishra | Date Agreed | 
Estimated Schedule / Milestone Title | Milestone Lead / Owner | Target End Date
Define - Develop charter with clear problem statement, goals and timeline. Complete stakeholder analysis. | Devashish Poudel | 
Measure – To measure the time consumed for work allocation & impact if the order allocation is delayed | Devashish Poudel | 
Analyse – To identify the root cause, fallout priority pattern & fallout clearance AHT | Devashish Poudel | 
Improve - To develop a tool for work allocation | Devashish Poudel | 
Control – Deploy the tool in production | Devashish Poudel | 

## Slide 2: Summary (November 2018 – April 2019)
 | Completed | Cancelled | Total
Residential | 8869(43.57%) | 11490(56.43%) | 20359
Business | 185(47.9%) | 202(52.1%) | 387
Total | 9054(43.65%) | 11692(56.35%) | 20746
More than 50% of orders are getting cancelled in locations where two or more orders are placed
Out of 11692 orders cancelled most of the times technicians visit EU premises only to find out EU do not require additional NTD installation.
Proactively cancelling work orders where more than one orders are placed can save truck rolls and decrease the unnecessary work load for tier 1 activations. This can also increase the OTD activated orders.